Quality Grid Automations

An AI-Powered Self-Healing QA Automation Framework using n8n

Project Plan Document

# 1. Executive Summary & Core Objective

QualityGrid Automations is designed to demonstrate how Generative AI and intelligent workflow orchestration can fundamentally transform the traditional Software Testing Lifecycle (STLC). The framework replaces repetitive manual QA activities — from requirement analysis and test case design through to bug triage and regression maintenance — with a modular, AI-driven pipeline built on n8n.

QualityGrid Automations is not merely an academic exercise. It is a blueprint for how modern QA Engineering teams can shift from manual testers to AI-augmented quality guardians — reducing cognitive overhead, accelerating release cycles, and ensuring software quality at scale without compromising engineering judgment.

# 2.  Project Objectives

- Automate the full Software Testing Lifecycle (STLC) from Jira ingestion through to defect intelligence.

- Generate high-quality Test Scenarios, Test Cases, Edge Cases, Negative Cases, and Boundary Cases using Generative AI.

- Enable AI-assisted Test Execution with automatic result capture and repository updates.

- Deliver an AI-powered Bug Triage engine providing Severity, Priority, Root Cause, and Regression Scope per defect.

- Implement a Self-Healing Engine that detects requirement changes and regenerates only affected test cases.

# 3.  Business Problem

Modern software development teams face increasing pressure to ship faster while maintaining quality. Traditional QA processes, however, remain largely manual and labour-intensive. The following pain points drive the need for this solution:

| Manual QA Activity | Business Impact |
| --- | --- |
| Requirement reading & analysis | 2–4 hours per story; prone to interpretation gaps |
| Test scenario & test case creation | High effort; often skips edge cases and boundaries |
| Test execution & result logging | Repetitive; slows sprint velocity |
| Bug reporting & severity assignment | Subjective; inconsistent prioritisation across teams |
| Regression suite maintenance | Costly — every requirement change breaks existing tests |

These bottlenecks collectively prevent QA teams from focusing on exploratory testing, architectural validation, and strategic quality activities — their highest-value contributions.

# 4.  Proposed Solution

QualityGrid Automations proposes a three-workflow end-to-end automation pipeline orchestrated via n8n, with an additional AI-powered Self-Healing Engine. Each workflow is independently owned, modular, and produces a concrete output that feeds the next stage.

Design philosophy AI augments, not replaces, QA Engineers. Every automated step produces a human-reviewable output. The framework reduces cognitive load while keeping QA Engineers as the final quality gate.

# 5.  Team Structure

The team is structured around clear workflow ownership, ensuring each member takes full responsibility for one domain of the pipeline. This mirrors professional Agile team arrangements.

| Team member & role | Responsibilities |
| --- | --- |
| Priya Ayyanar Team Lead · Solution Architect · Self-Healing · Integration Testing | - Define overall architecture and integration strategy - Implement Self-Healing & Integration Testing - Produce project documentation and demo artefacts |
| Tejal Workflow 1 Lead — AI Test Scenario & Test Case Generation | - Build n8n workflow: Jira ingestion → AI scenario generation - Design and iterate prompts for edge-case, negative, and boundary test generation - Export structured test cases to Excel repository |
| Tanaz Workflow 2 Lead — AI-Assisted Test Execution & Result Management | - Build test execution pipeline from generated test cases - Capture pass/fail results and update the Excel repository - Trigger Workflow 3 on test failure detection |
| Neha Workflow 3 Lead — AI Bug Triage & Defect Intelligence | - Build AI-powered bug triage workflow on failed test cases - Generate Severity, Priority, Root Cause, and Regression Scope per defect - Produce structured Bug Triage Report |

# 7.  Workflow Specifications

## 7.1  Workflow 1 — AI Test Scenario & Test Case Generation

Owner: Tejal   |   Days 3–5

Jira User Story (Webhook / API Trigger) ⬇ n8n: Parse story body · Extract acceptance criteria ⬇ OpenAI / Gemini: AI Requirement Analysis Prompt ⬇ Generate: Test Scenarios · Test Cases · Edge Cases Negative Test Cases · Boundary Test Cases ⬇ Structure output into tabular format ⬇ Store in Excel Test Repository ⬇ Notify QA Team (WhatsApp / Google Meet / Email)

## 7.2  Workflow 2 — AI-Assisted Test Execution & Result Management

Owner: Tanaz   |   Days 6–8

Read Test Cases from Excel Repository (Workflow 1 output) ⬇ n8n: Loop through each test case ⬇ Execute test steps against Lovable (Application Under Test) ⬇ Capture PASS / FAIL / BLOCKED result per test case ⬇ Update Execution Results in Excel Repository ⬇ On FAIL detected → Trigger Workflow 3 (Bug Triage)

## 7.3  Workflow 3 — AI Bug Triage & Defect Intelligence

Owner: Neha   |   Days 9–11

Receive failed test case data from Workflow 2 ⬇ n8n: Prepare defect context (test steps · expected · actual) ⬇ OpenAI / Gemini: AI Bug Analysis Prompt ⬇ Generate: Severity · Priority · Root Cause · Regression Scope ⬇ Produce structured Bug Triage Report ⬇ Notify QA Team · Update Jira (optional)

## 7.4  Self-Healing Engine

Integration: Day 12   |   Owner : Priya

Jira User Story UPDATED (Webhook Trigger) ⬇ n8n: Fetch old and new story content ⬇ AI Diff Analysis: What changed in requirements? ⬇ Identify impacted test cases in Excel Repository ⬇ Regenerate only affected test cases via AI ⬇ Update Excel Repository with regenerated test cases ⬇ Notify QA Team of changes applied

# 8.  Technology Stack

| Technology | Role in project | Justification |
| --- | --- | --- |
| n8n | Workflow orchestration engine | Visual, low-code; native Jira & AI integrations; no-infra local setup |
| Claude / ChatGPT | AI reasoning & content generation | State-of-the-art LLMs for test generation and bug analysis prompts |
| Jira | Input source for user stories | Industry-standard ALM tool; supports webhooks for real-time triggers |
| Excel | MVP test case repository | Zero setup; universally accessible |
| Lovable | Application Under Test (AUT) | Provides a real UI target for test execution scenarios |
| Google Docs | Documentation & deliverables | Collaborative document production and sharing within the team |

# 9.  Sprint Plan — 14-Day Schedule

| Days | Phase | Key tasks | Owner |
| --- | --- | --- | --- |
| Days 1–2 | Architecture & Planning | Define architecture; research n8n + Jira + LLM integrations; set up workspaces and access; design prompt strategy; produce architecture diagram | All |
| Days 3–5 | Workflow 1 — Generate | Build Jira webhook trigger; develop AI prompt for scenario & test case generation; implement edge-case, negative, boundary case outputs; store to Excel; unit test | Tejal |
| Days 6–8 | Workflow 2 — Execute | Read test cases from Excel; build execution loop in n8n against Lovable AUT; capture PASS/FAIL/BLOCKED; update repository; trigger Workflow 3 on failure | Tanaz |
| Days 9–11 | Workflow 3 — Triage | Receive failed test data; craft AI bug analysis prompt; generate severity, priority, root cause, regression scope; produce structured triage report; notify team | Neha |
| Day 12 | Self-Healing Engine | Build requirement change detection; AI diff analysis; identify impacted test cases; regenerate selectively; update Excel; notify team | Priya |
| Day 13 | Integration Testing | End-to-end pipeline run; cross-workflow validation; fix integration defects; verify notification flows; validate all outputs against acceptance criteria | All |
| Day 14 | Presentation & Demo | Record demo video; finalise presentation deck; prepare live demo environment; rehearsal; submit all project artefacts | All |

Lovable App : https://quality-fashion.lovable.app/

Deployed on Vercel : https://quality-fashion.vercel.app/